## Slide 1
2026
Product · Year in Review
A year on one page
Alex Chen · December 20, 2026

## Slide 2
The year in numbers
02
4
Major releases
One a quarter, none late
120k
Monthly active users
Up 65% year on year
98.5%
Availability
Three incidents, all resolved within 30 minutes

## Slide 3
What we shipped
Four quarters, four big things
03
1
Q1 · Collaboration
Real-time editing launched; 20,000 teams in the first month
2
Q2 · Membership
Points and tiers rebuilt; renewals up 9 points
3
Q3 · Smart notes
Transcripts and summaries for 80% of recurring meetings
4
Q4 · Reliability
Opens 40% faster; incident time halved

## Slide 4
What worked, what did not
04
Worked
A steady release rhythm and smooth cross-team work
The feedback loop is in place; turnaround down to two weeks
Three new hires now run projects on their own
Needs work
Reviews came late; Q2 had too much rework
Gaps in analytics left some decisions to gut feel
Too little written down; knowledge sits with a few people

## Slide 5
Plan for 2027
05
Goal | Key actions | When | Owner
200k monthly actives | Mobile rebuild, invitations | All year | Alex Chen
6% paid conversion | Team tiers and trials | Q1–Q2 | Jordan Lee
99.9% availability | Multi-region deployment, change control | Q1–Q3 | Casey Kim
Docs for every module | Docs shipped with every release | Ongoing | Morgan Reed

## Slide 6
Thank you for the year
On to 2027